PRODUCT REQUIREMENTS DOCUMENT

Multi-Strategy RAG

Retrieval Comparator

pgvector-backed System with MRR Benchmarking Dashboard

| Version | v1.0 |
| --- | --- |
| Status | Draft |
| Date | May 2026 |
| Owner | Engineering Lead |
| Type | Backend + Dashboard Project |

# 1. Executive Summary

The Multi-Strategy RAG Retrieval Comparator is a benchmarking and research platform that enables engineers and researchers to objectively compare different retrieval strategies for Retrieval-Augmented Generation (RAG) systems. The system ingests document corpora, stores embeddings in a PostgreSQL + pgvector database, and evaluates three retrieval approaches — dense vector search, sparse keyword search, and hybrid fusion — against a standardized query set, reporting MRR@1, MRR@5, and MRR@10 metrics in a live dashboard.

Problem Statement

RAG systems are notoriously hard to evaluate. Engineers often pick a retrieval strategy based on intuition, copy-paste defaults from tutorials, or pick the one that "feels" right without any empirical grounding.

There is no simple tool that lets you plug in your corpus, run all major strategies in parallel against pgvector, and get statistically meaningful retrieval quality scores.

This project fills that gap: a reproducible, extensible benchmarking system that outputs honest numbers.

The system is designed for three primary use cases:

- Research: Reproduce and extend retrieval benchmarks from academic literature using a production-grade vector store

- Engineering: Select the optimal retrieval strategy before deploying a RAG product to production

- Education: Understand intuitively how different retrieval approaches behave on real data

# 2. Goals & Non-Goals

## 2.1 Goals

- Implement dense vector retrieval using pgvector's cosine similarity operator (<->)

- Implement sparse retrieval using PostgreSQL's native full-text search (tsvector / tsquery)

- Implement hybrid retrieval via Reciprocal Rank Fusion (RRF) combining dense and sparse scores

- Support pluggable embedding models (OpenAI, Cohere, local via sentence-transformers)

- Provide an ingest pipeline that chunks documents, embeds them, and stores them in pgvector

- Compute and display MRR@1, MRR@5, and MRR@10 per strategy in a real-time dashboard

- Support multiple chunking strategies: fixed-size, sentence-aware, and sliding window with overlap

- Ship with a containerized setup (Docker Compose) requiring zero manual environment configuration

- Provide a REST API via FastAPI for programmatic benchmarking access

## 2.2 Non-Goals

- This is NOT a production RAG chatbot — there is no conversational LLM layer

- This does NOT include fine-tuning of embedding models

- Multi-modal retrieval (images, audio) is out of scope for v1

- Distributed / multi-node pgvector setups are out of scope

- User authentication, multi-tenancy, and access control are not in scope

- Real-time ingestion from live data streams (Kafka, webhooks) is excluded from v1

# 3. User Personas

| Persona | Role | Primary Goal | Key Pain Point |
| --- | --- | --- | --- |
| Alex | ML / RAG Engineer | Pick the best retrieval strategy before productionising | No objective way to compare strategies on own data |
| Priya | NLP Researcher | Reproduce RAG benchmarks in a controlled setting | Setting up pgvector + eval harness from scratch is slow |
| Sam | CS Graduate Student | Understand and demo RAG retrieval for thesis | Commercial tools are black boxes |
| Jordan | Tech Lead | Justify infra choices to stakeholders with data | Need benchmark numbers, not anecdotes |

# 4. System Architecture

The system is composed of five loosely coupled layers. Each layer has a well-defined interface and can be swapped or extended independently.

## 4.1 Architecture Overview

| Layer | Component | Technology |
| --- | --- | --- |
| Ingestion | Document loader, chunker, embedder | Python, LangChain / custom |
| Storage | Vector store + metadata | PostgreSQL 15 + pgvector |
| Retrieval | Dense, sparse, hybrid engines | pgvector + tsvector + RRF |
| Evaluation | MRR computation, benchmark runner | Python, BEIR-compatible |
| Presentation | REST API + Dashboard | FastAPI + React / Plotly |

## 4.2 Data Flow

- User uploads a document corpus (PDF, TXT, Markdown, JSONL) via the API or CLI

- The Ingestion Layer chunks documents using the configured strategy and calls the embedding model API

- Chunks and their embeddings are stored in PostgreSQL; metadata (source, chunk index, strategy) is stored in a companion table

- A benchmark query set (user-provided or from MS MARCO / NQ) is loaded into the evaluation harness

- The Evaluation Runner executes all three retrieval strategies against each query and records ranked results

- MRR@1, MRR@5, MRR@10 are computed per strategy and stored in the results table

- The Dashboard polls the results API and renders live metric cards, rank distribution histograms, and head-to-head comparison charts

## 4.3 Database Schema

### 4.3.1 documents

| Column | Type | Description |
| --- | --- | --- |
| id | UUID PK | Unique document identifier |
| source_name | TEXT | Filename or URL of the source document |
| content | TEXT | Raw full text of the document |
| created_at | TIMESTAMPTZ | Ingestion timestamp |
| metadata | JSONB | Arbitrary key-value metadata (author, tags, etc.) |

### 4.3.2 chunks

| Column | Type | Description |
| --- | --- | --- |
| id | UUID PK | Unique chunk identifier |
| document_id | UUID FK | References documents.id |
| chunk_index | INTEGER | Position within the parent document |
| content | TEXT | Text content of the chunk |
| embedding | vector(1536) | Dense embedding vector (dimension depends on model) |
| ts_vector | tsvector | PostgreSQL full-text search index |
| chunk_strategy | TEXT | Chunking strategy used (fixed / sentence / sliding) |
| token_count | INTEGER | Approximate token count of the chunk |
| embedding_model | TEXT | Identifier of the embedding model used |

### 4.3.3 benchmark_runs

| Column | Type | Description |
| --- | --- | --- |
| id | UUID PK | Run identifier |
| name | TEXT | Human-readable name for this benchmark run |
| query_set_id | UUID FK | Query set used for this run |
| embedding_model | TEXT | Model used for dense retrieval |
| chunk_strategy | TEXT | Chunking strategy evaluated |
| created_at | TIMESTAMPTZ | When the run was executed |
| config | JSONB | Full hyperparameter snapshot |

### 4.3.4 retrieval_results

| Column | Type | Description |
| --- | --- | --- |
| id | UUID PK | Result row identifier |
| run_id | UUID FK | References benchmark_runs.id |
| query_id | UUID FK | The query that was executed |
| strategy | TEXT | "dense" ¦ "sparse" ¦ "hybrid" |
| retrieved_chunk_ids | UUID[] | Ordered list of retrieved chunk IDs (top-K) |
| relevant_chunk_ids | UUID[] | Ground-truth relevant chunk IDs |
| reciprocal_rank | FLOAT | RR for this query (0 if not found in top-K) |
| latency_ms | INTEGER | Query execution time in milliseconds |

# 5. Feature Requirements

## 5.1 Ingestion Pipeline

| Req ID | Requirement | Priority |
| --- | --- | --- |
| ING-01 | Accept document uploads in PDF, TXT, Markdown, and JSONL formats via REST endpoint | P0 |
| ING-02 | Support three chunking strategies: fixed-size (configurable token length), sentence-aware, sliding window with configurable overlap | P0 |
| ING-03 | Embed chunks using OpenAI text-embedding-3-small by default; model is swappable via config | P0 |
| ING-04 | Store embeddings and tsvector columns atomically in a single transaction | P0 |
| ING-05 | Expose ingestion progress via a polling endpoint (/ingest/{job_id}/status) | P1 |
| ING-06 | Support batch re-ingestion with a different chunking strategy without deleting existing data | P1 |
| ING-07 | Log token counts and embedding costs per ingestion job | P2 |

## 5.2 Retrieval Engines

| Req ID | Requirement | Priority |
| --- | --- | --- |
| RET-01 | Dense retrieval: use pgvector cosine distance operator (<->) with configurable top-K | P0 |
| RET-02 | Sparse retrieval: use PostgreSQL ts_rank with tsvector index and plainto_tsquery | P0 |
| RET-03 | Hybrid retrieval: combine dense and sparse results using Reciprocal Rank Fusion with configurable k constant (default 60) | P0 |
| RET-04 | All three strategies must be callable via a single /retrieve endpoint with a strategy parameter | P0 |
| RET-05 | Support both HNSW and IVFFlat pgvector index types; index type configurable at build time | P1 |
| RET-06 | Return latency_ms with every retrieval response | P1 |
| RET-07 | Support similarity score threshold filtering for dense retrieval | P2 |

## 5.3 Evaluation & MRR Computation

| Req ID | Requirement | Priority |
| --- | --- | --- |
| EVL-01 | Accept a query set as JSONL with fields: query_id, query_text, relevant_chunk_ids[] | P0 |
| EVL-02 | Compute MRR@1, MRR@5, MRR@10 for each of the three retrieval strategies | P0 |
| EVL-03 | Compute Recall@K (K = 1, 5, 10) in addition to MRR | P0 |
| EVL-04 | Compute mean query latency and P95 latency per strategy | P1 |
| EVL-05 | Store all per-query reciprocal ranks so distribution plots can be generated | P1 |
| EVL-06 | Export benchmark results as a CSV and JSON summary | P1 |
| EVL-07 | Support running evaluation against a subset of queries (stratified sampling) | P2 |
| EVL-08 | Allow plugging in BEIR-format datasets natively | P2 |

## 5.4 FastAPI REST Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /ingest | Upload and ingest a document corpus |
| GET | /ingest/{job_id}/status | Poll ingestion job status |
| POST | /retrieve | Execute retrieval for a single query with a given strategy |
| POST | /benchmark/run | Start a full benchmark run against a query set |
| GET | /benchmark/{run_id}/results | Fetch computed MRR and recall metrics for a run |
| GET | /benchmark/{run_id}/export | Download results as CSV |
| GET | /chunks | List chunks with pagination and filter by document, strategy |
| GET | /health | Health check endpoint |

## 5.5 Dashboard

| Req ID | Requirement | Priority |
| --- | --- | --- |
| DSH-01 | Summary cards showing MRR@1, MRR@5, MRR@10 for all three strategies side-by-side | P0 |
| DSH-02 | Bar chart comparing MRR@K across dense vs sparse vs hybrid for a selected run | P0 |
| DSH-03 | Latency vs. MRR scatter plot per strategy | P1 |
| DSH-04 | Reciprocal rank distribution histogram per strategy | P1 |
| DSH-05 | Run selector dropdown to compare multiple benchmark runs | P1 |
| DSH-06 | Per-query drill-down: click a query to see what each strategy retrieved | P2 |
| DSH-07 | Export dashboard as PDF / PNG | P2 |

# 6. Technical Specifications

## 6.1 Tech Stack

| Component | Technology | Version / Notes |
| --- | --- | --- |
| Database | PostgreSQL + pgvector | PostgreSQL 15+, pgvector 0.5+ |
| Backend API | FastAPI | Python 3.11+, async endpoints |
| ORM / DB Driver | SQLAlchemy + asyncpg | Async connection pooling |
| Embedding (default) | OpenAI text-embedding-3-small | 1536 dimensions, configurable |
| Embedding (alt) | sentence-transformers / Cohere | Local or API-based |
| Chunking | LangChain text splitters | RecursiveCharacterTextSplitter |
| Benchmark datasets | MS MARCO / Natural Questions | BEIR format support |
| Dashboard | React + Recharts / Plotly | Single-page app |
| Containerisation | Docker + Docker Compose | One-command setup |
| Testing | pytest + pytest-asyncio | Unit + integration tests |

## 6.2 pgvector Index Configuration

Two index types are supported. The choice affects retrieval speed versus recall accuracy:

| Index Type | Use Case | Build Command | Key Tradeoff |
| --- | --- | --- | --- |
| HNSW | Default. Better recall, slower build | CREATE INDEX ... USING hnsw (embedding vector_cosine_ops) | Higher memory, better MRR |
| IVFFlat | Faster build, lower memory | CREATE INDEX ... USING ivfflat (embedding vector_cosine_ops) WITH (lists = 100) | Lower memory, slightly worse MRR |

## 6.3 Hybrid Retrieval (RRF)

Reciprocal Rank Fusion combines rankings from two independent retrieval lists into a single merged ranking without requiring score normalization. The formula for each candidate chunk c is:

RRF Score Formula

RRF(c) = Σ 1 / (k + rank_i(c))

Where:

k = constant to reduce the impact of high rankings (default: 60)

rank_i(c) = rank of chunk c in retrieval list i (dense or sparse)

Chunks not in a list are assigned rank = ∞ (score contribution = 0)

Final ranking: sort all candidates by RRF score descending

## 6.4 MRR Computation

Mean Reciprocal Rank at K (MRR@K) is computed as follows for a query set Q:

MRR@K Formula

MRR@K = (1 / ¦Q¦) × Σ (1 / rank_first_relevant)

Where:

¦Q¦ = total number of queries in the evaluation set

rank_first_relevant = position of the first relevant chunk in the top-K results

If no relevant chunk appears in top-K results, the reciprocal rank = 0

Computed separately for K = 1, 5, and 10

## 6.5 Environment Variables

| Variable | Default | Description |
| --- | --- | --- |
| DATABASE_URL | postgresql+asyncpg://... | PostgreSQL connection string |
| OPENAI_API_KEY | (required) | OpenAI API key for embeddings |
| EMBEDDING_MODEL | text-embedding-3-small | Embedding model identifier |
| EMBEDDING_DIM | 1536 | Dimension of embedding vectors |
| CHUNK_SIZE | 512 | Default chunk size in tokens |
| CHUNK_OVERLAP | 64 | Token overlap for sliding window chunking |
| RRF_K | 60 | RRF constant k for hybrid fusion |
| DEFAULT_TOP_K | 10 | Number of results to retrieve per query |
| PGVECTOR_INDEX | hnsw | "hnsw" or "ivfflat" |

# 7. Milestones & Timeline

| Phase | Duration | Deliverables |
| --- | --- | --- |
| Phase 0: Setup | 3 days | Docker Compose stack running (Postgres + pgvector), DB migrations, health check endpoint |
| Phase 1: Ingestion | 4 days | Document upload API, all three chunking strategies, embedding pipeline, chunks stored in pgvector |
| Phase 2: Retrieval | 4 days | Dense, sparse, and hybrid retrieval endpoints; latency tracking; unit tests for all three engines |
| Phase 3: Evaluation | 4 days | Benchmark runner, MRR@1/5/10 + Recall@K computation, results persisted to DB, CSV export |
| Phase 4: Dashboard | 5 days | React app with metric cards, comparison bar chart, latency scatter, run selector |
| Phase 5: Polish | 3 days | README, Docker one-command setup, sample dataset, integration tests, documentation |

Total Estimated Effort

Backend (Ingestion + Retrieval + Evaluation): ~11 engineering days

Frontend Dashboard: ~5 engineering days

DevOps + Testing + Documentation: ~6 engineering days

Total: ~22 engineering days (solo) or ~2 weeks (2-person team)

# 8. Acceptance Criteria

## 8.1 Functional

- A 100-document corpus can be ingested end-to-end in under 5 minutes on a standard developer machine

- All three retrieval strategies return results for any query against an ingested corpus

- MRR@1, MRR@5, MRR@10 values are correctly computed and match a hand-verified calculation on a 10-query sample

- The dashboard renders without errors and reflects updated results within 5 seconds of a benchmark run completing

- The system boots with docker compose up and requires no manual configuration beyond .env setup

## 8.2 Performance

| Metric | Target | Measured At |
| --- | --- | --- |
| Dense retrieval P95 latency | < 200 ms | 10,000 chunks in pgvector, top-10 |
| Sparse retrieval P95 latency | < 100 ms | 10,000 chunks, plainto_tsquery |
| Hybrid RRF P95 latency | < 350 ms | Combining both lists, top-10 |
| Ingestion throughput | > 50 chunks/sec | Fixed-size chunking, OpenAI embeddings batched |
| Benchmark run (100 queries) | < 3 minutes | All 3 strategies, 10,000 chunk corpus |

## 8.3 Quality

- Test coverage ≥ 80% for retrieval engine and MRR computation modules

- Zero data loss: re-running ingestion on same corpus does not create duplicate chunks

- MRR values are reproducible: same corpus + same query set produces identical scores across runs

# 9. Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| OpenAI API rate limits slow ingestion | Medium | High | Implement batching (up to 2048 texts/request) and exponential backoff; cache embeddings by content hash |
| pgvector HNSW index build OOMs on large corpora | Low | High | Cap default corpus to 50K chunks in v1; provide IVFFlat as a low-memory alternative |
| Ground-truth annotations unavailable for custom corpora | High | Medium | Ship with MS MARCO subset pre-annotated; document how to create synthetic annotations via LLM |
| RRF constant k tuning affects results significantly | Medium | Medium | Expose k as a config parameter; default to k=60 per original RRF paper; document sensitivity |
| tsvector language mismatch on non-English corpora | Medium | Medium | Default to English; expose pg_catalog.english / simple as configurable; document multilingual limitations |

# 10. Future Work (v2 Roadmap)

| Feature | Rationale |
| --- | --- |
| Cross-encoder re-ranking layer | Add a third ranking stage on top of retrieved candidates to further improve MRR |
| Embedding model A/B comparison | Benchmark OpenAI vs Cohere vs nomic-embed on the same corpus and query set |
| Chunking strategy benchmarking mode | Hold retrieval strategy fixed and vary chunking to find optimal chunk size |
| Synthetic query generation | Use an LLM to auto-generate query-answer pairs from the corpus for instant ground truth |
| BEIR full dataset support | Run against all 18 BEIR datasets and produce a comprehensive leaderboard |
| LLM-graded relevance (LLM-as-judge) | Supplement binary relevance labels with LLM-judged relevance scores |
| Multi-index support | Allow separate pgvector schemas per corpus for isolated experiments |
| Grafana / Prometheus metrics export | Ship latency and throughput metrics to an observability stack |

# 11. Appendix

## 11.1 Glossary

| Term | Definition |
| --- | --- |
| RAG | Retrieval-Augmented Generation — combining a retrieval system with an LLM to answer questions grounded in a document corpus |
| pgvector | An open-source PostgreSQL extension for storing and querying high-dimensional embedding vectors |
| MRR@K | Mean Reciprocal Rank at K — the average of 1/rank_first_relevant across all queries, where only the top-K results are considered |
| Dense Retrieval | Retrieval using dense embedding vectors and approximate nearest-neighbor search (cosine similarity) |
| Sparse Retrieval | Retrieval using keyword-based inverted index methods such as BM25 or PostgreSQL tsvector |
| Hybrid Retrieval | A fusion of dense and sparse retrieval results, typically using Reciprocal Rank Fusion (RRF) |
| RRF | Reciprocal Rank Fusion — a rank aggregation method that combines multiple ranked lists without score normalization |
| HNSW | Hierarchical Navigable Small World — a graph-based ANN index with high recall and fast query time |
| IVFFlat | Inverted File with Flat quantization — a clustering-based ANN index with lower memory usage than HNSW |
| BEIR | Benchmarking IR — a heterogeneous benchmark suite for evaluating zero-shot information retrieval models |
| Recall@K | The fraction of all relevant documents that appear in the top-K retrieved results |
| tsvector | A PostgreSQL data type that stores a pre-processed, lexeme-based representation of a document for full-text search |

## 11.2 Reference Datasets

| Dataset | Domain | Queries | Corpus Size | Notes |
| --- | --- | --- | --- | --- |
| MS MARCO Passage | Web search | 6,980 (dev) | 8.8M passages | Most widely used; pre-annotated |
| Natural Questions | Wikipedia Q&A | 3,610 (test) | 2.6M passages | Open-domain; harder |
| HotpotQA | Multi-hop reasoning | 7,405 | 5.2M passages | Requires reasoning across chunks |
| FiQA | Finance | 648 | 57K passages | Good for domain-specific testing |

## 11.3 Related Work

- Karpukhin et al. (2020) — Dense Passage Retrieval for Open-Domain Question Answering (DPR paper)

- Robertson & Zaragoza (2009) — The Probabilistic Relevance Framework: BM25 and Beyond

- Cormack et al. (2009) — Reciprocal Rank Fusion outperforms Condorcet and individual Rank Learning Methods

- Thakur et al. (2021) — BEIR: A Heterogeneous Benchmark for Zero-shot Evaluation of Information Retrieval Models

- pgvector GitHub: github.com/pgvector/pgvector — ANN operators, HNSW and IVFFlat index docs